#### 7. Construction Supervision Consultancy Services for

#### Contract Package TNRSP 02, 03 & 04. (SC 02)

# Contract Period – 39 + 10 = 49 months + 12 months + 15 months

Date of Start - 13.12.04

Target Date of Completion - 12.03.08

Revised Date of completion- 31.03.2010.

Major Events:

| Signing of Agreement | 10.9.2004 |
| --- | --- |
| Receipt of BG | Not interested in Mobilization Advance payment |
| Contract Effectiveness | 19.11.2004 |
| Disbursement of Mobilization advance | --- |
| Commencement of Services | 13.12.2004 |
| Variation signed (extending the period of services and revised rates) |  |

Expenditure:

| Expenditure upto December 2009 | : | INR – 92.555 million US$ - 95.695 million |
| --- | --- | --- |