| Name of the Work | : | Consultancy Services for preparation of Detailed Project report including cost estimate, Bid Document, RAP and EMP for Tiruvarur Bypass Extension. |
| --- | --- | --- |
| Name of the Consultant | : | M/s Wilbur Smith Associates ( India) Pvt.Ltd., |
| Contract Period | : | 4 Months |
| Date of start | : | 14.06.2007 |
| Target date of completion | : | 14.10.2007 |
| Contract value | : | Rs 1289350/- |

Physical & Financial Progress:

| Sl. No | Activity | Physical progress | Financial progress | Expenditure in RS |
| --- | --- | --- | --- | --- |
|  |  | Planned % | Achieved % | Planned % | Achieved % |  |
| 1. | submission of inception report | 10 | 10 | 10 | 10 | Rs. 12,89,350/- |
| 2. | Submission and approval of interim report. | 30 | 30 | 30 | 30 |  |
| 3. | Submission of Draft final report. | 30 | 30 | 30 | 30 |  |
|  | Submission and approval of cost estimates, bid document and transferring of alignment to the ground with permanent pillars | 30 | 30 | 30 | 30 |  |
|  | Total | 100 | 100 | 100 | 100 |  |

Note:

World Bank has given NOC for the DPR. Order awaited from the Government for the LA.

| Name of the Work | : | Consultancy Services for preparation of DPR including Cost Estimate, Bid document, EMP RAP for The Reconstruction of Tsunami Affected Bridge Connecting Keezhamanakudi-Melamanakudi Villages in Kanniyakumari district. |
| --- | --- | --- |
| Name of the Consultant | : | M/s Wilbur Smith Associates ( India) Pvt.Ltd., |
| Contract Period | : | 3 months |
| Date of start | : | 1.02.2007 |
| Target date of completion | : | 14.10.2007 |
| Contract value | : | Rs 11,45,185/- |

Physical & Financial Progress:

| S.No | Activity | Physical Progress | Financial Progress | Expenditure |
| --- | --- | --- | --- | --- |
|  |  | Planned % | Achieved % | Planned % | Achieved % |  |
| 1. | Submission of Inception Report | 10 | 10 | 10 | 10 | Rs. 11,45,185/- |
| 2. | On approval of the survey and investigations reports namely road and Bridge Inventory, Topographical survey report, Traffic Survey, Reconnaissance survey, Hydraulic report, Geo technical report & Material testing. | 30 | 30 | 30 | 30 |  |
| 3. | On approval of final Design and drawing of the Bride components and approaches including detailed design calculation for pavement design and Bridge deigns and specifications. | 30 | 30 | 30 | 30 |  |
| 4. | On approval of final report including cost estimates, Bid Document, Environment report (EIA and EMP and RAP report. | 30 | 30 | 30 | 30 |  |
|  | Total | 100 | 100 | 100 | 100 |  |

Agreement for Civil work signed on 03.03.2010 at a contract price of Rs. 21,29,66,489/-(Rupees Twenty One Crore Twenty Nine Lakhs Sixty Six Thousand Four Hundred Eighty Nine Only) with M/s. IVRCL Infrastructures & Projects Limited, Chennai.