TAMIL NADU ROAD SECTOR PROJECT

FIRST YEAR MAINTENANCE WORKS

Abstract

| Total Number of Contracts | 15 (MC 2 - MC 10 & MC 12 - MC 17) |
| --- | --- |
| Total Contract Amount | Rs. 179.88 crores |
| Works completed | 14 packages MC2, MC 3, MC 4, MC 5, MC 6, MC 7, MC9, MC 10, MC 12, MC 13, MC 14, MC 15, MC 16 and MC 17 |
| Work in progress/ nearing completion | Nil |
| Contract Terminated | 1 package (MC 8) |

| Total Number of road stretches | 47 |
| --- | --- |
| Total Number of road stretches completed | 47 |
| Number of road stretches to be completed | Nil |
| Total length of roads taken up for first year maintenance works in 15 contract packages | 634 km |
| Total length of roads completed | 597 km (After deducting 37 km in MC 08 Contract) |
| Original total Contract price | Rs. 179.88 crores |
| Revised total Contract price | Rs. 167.27 crores |
| Total expenditure | Rs. 167.27 crores |