TAMIL NADU ROAD SECTOR PROJECT

SECOND YEAR MAINTENANCE WORKS

| Total Number of Contracts | 13 (MC18, MC19, MC20, MC21, MC22, MC23, MC24, MC25, MC26, MC27, MC28) MC8 Rebid (MC 30 and MC31) |
| --- | --- |
| Total Contract Price | Rs.124.67 crores |
| Revised Contract Price | Rs. 141.868 crores |
| Total No. of contracts | 12 (MC18, MC19, MC20, MC21, MC22, MC24, MC25, MC26, MC27, MC 28, MC30 & MC31). |
| Deleted package | 1 (MC23) – Taken up for widening on other schemes of Highways Department |

| Total Number of Contracts completed | 11 |
| --- | --- |
| Total Number of roads stretches | 22 |
| Total Number of road stretches completed | 22 |
| Balance number of road stretches to be completed | Nil |
| Total length of roads taken up for second year maintenance works in 12 contract packages | 251.776 km |
| Total length of roads completed | 251.776 km |
| Balance length of roads to be completed | Nil |
| Total expenditure | Rs. 135.014 Crores |